Acceptance Testing

UAT Execution & Report Submission – Personalized Networking Assistant

| Date | 15/07/2026 |
| --- | --- |
| Team ID | SWTID-2026-3548 |
| Project Name | Personalized Networking Assistant |
| Maximum Marks |  |

1. Purpose of Document

The purpose of this document is to briefly explain the test coverage and open issues of the Personalized Networking Assistant project at the time of release to User Acceptance Testing (UAT).

2. Defect Analysis

This report shows the number of resolved or closed defects identified during testing of the Personalized Networking Assistant, categorized by severity level and resolution status.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 1 | 1 | 1 | 0 | 3 |
| Duplicate | 0 | 0 | 1 | 1 | 2 |
| External | 0 | 1 | 0 | 1 | 2 |
| Fixed | 2 | 2 | 3 | 3 | 10 |
| Not Reproduced | 0 | 0 | 1 | 0 | 1 |
| Skipped | 0 | 0 | 0 | 1 | 1 |
| Won't Fix | 0 | 1 | 0 | 1 | 2 |
| Totals | 3 | 5 | 6 | 7 | 21 |

3. Test Case Analysis

This report shows the number of test cases that have passed, failed, and were not tested across each functional section of the Personalized Networking Assistant.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Theme Extraction | 8 | 0 | 0 | 8 |
| Conversation Starter Generation | 10 | 0 | 0 | 10 |
| Fact Verification | 6 | 0 | 1 | 5 |
| History Logging | 5 | 0 | 0 | 5 |
| Feedback Logging | 5 | 0 | 0 | 5 |
| FastAPI REST APIs | 8 | 0 | 0 | 8 |
| Streamlit User Interface | 7 | 0 | 1 | 6 |
| SQLite Database Operations | 6 | 0 | 0 | 6 |
| Backend Integration | 5 | 0 | 0 | 5 |
| Totals | 60 | 0 | 2 | 58 |